PROJECT CHARTER Real-Time Incident Tracking & Autonomous Threat Remediation

| Project Manager | Contact |
| --- | --- |
| Sougata Saha | sougata.it.ug@jadavpuruniversity.in 6296824383 |
| Organizational Unit | Classification |
| Jadavpur University — Dept. of Information Technology | Confidential / Academic Research |

Document Version 1.0

Prepared June 2026

# 1. Project Identification

| Field | Details |
| --- | --- |
| Project Name | Real-Time Incident Tracking & Autonomous Threat Remediation |
| Project Manager | Sougata Saha |
| Email | sougata.it.ug@jadavpuruniversity.in |
| Phone | 6296824383 |
| Project Sponsor | — (to be assigned) |
| Organizational Unit | Jadavpur University — Department of Information Technology |
| Estimated Costs | — (to be determined) |
| Expected Savings | — (to be determined) |
| Expected Start | 11 June 2026 |
| Expected Completion | 25 July 2026 |

# 2. Project Overview

## 2.1 Problem Statement

Corporate networks generate billions of log events daily. Traditional security systems rely on human analysts who take hours to respond to alerts — by which time automated attacks such as ransomware have already encrypted entire databases. Existing rule-based tools suffer from extreme alert fatigue and cannot detect zero-day (never-before-seen) attacks.

## 2.2 Purpose of Project

To build an automated, real-time intelligent security system that continuously monitors network traffic, instantly detects anomalous behaviour using a deep learning Autoencoder, and autonomously executes containment actions via a Reinforcement Learning agent — without requiring human intervention.

## 2.3 Business Case

💡 Business Case The average cost of a data breach in 2024 was $4.88 million (IBM). Human response time averages 207 days to identify a breach. This system reduces detection to milliseconds and response to under 50 ms by replacing the human-in-the-loop with an autonomous DQN agent trained on 2.8 million real network flow records. It eliminates alert fatigue by only escalating confirmed anomalies.

# 3. Goals & Success Metrics

The project will be considered successful when all six of the following measurable criteria are met:

| # | Metric | Target / Description |
| --- | --- | --- |
| 1 | Anomaly Detection Recall | > 90 % — miss fewer than 10 % of real attacks |
| 2 | Precision | > 85 % — fewer than 15 % false alarms |
| 3 | F1 Score | > 0.87 on the CICIDS2017 held-out test set |
| 4 | ROC-AUC | > 0.95 on the CICIDS2017 held-out test set |
| 5 | Mean Response Time | < 50 ms from detection to DQN remediation action |
| 6 | Cross-Dataset Generalization | Model generalizes to UNSW-NB15 without retraining |

# 4. Expected Deliverables

Deliverables

- Trained Autoencoder model (autoencoder.pt) for real-time anomaly detection

- Trained DQN agent (dqn_agent.pt) for autonomous incident remediation

- FastAPI backend with /predict REST endpoint and WebSocket (/ws/alerts) for live streaming

- React.js live dashboard with real-time anomaly charts and alert feed

- PostgreSQL database storing all detected incidents, scores, and remediation actions

- Evaluation report with Precision, Recall, F1, ROC-AUC metrics on CICIDS2017 and UNSW-NB15

- Architecture document and project charter (this document)

# 5. Project Scope

| ✅ Within Scope | 🚫 Outside Scope |
| --- | --- |
| - Data preprocessing pipeline for CICIDS2017 and UNSW-NB15 datasets - Unsupervised Autoencoder training on benign network traffic only - Deep Q-Network agent training in simulated attack environments - FastAPI inference server with REST and WebSocket endpoints - React dashboard with live charts, alert feed, and incident history - PostgreSQL storage for incidents and remediation actions - Evaluation on both CICIDS2017 and UNSW-NB15 test sets - Docker containerization for deployment | - Deployment on a live production corporate network - Integration with real firewall or router hardware - Real-time packet capture (PCAP) from live traffic — dataset replay only - Mobile application - Multi-language support for the dashboard - Model retraining in production (offline training only) |

# 6. Tentative Project Schedule

All dates are in DD/MM/YYYY format. The schedule spans 45 days from kick-off to project closure.

| Key Milestone | Start Date | Finish Date |
| --- | --- | --- |
| AI Opportunity Identification & Feasibility | 11/06/2026 | 13/06/2026 |
| AI Project Planning & Architecture Design | 13/06/2026 | 15/06/2026 |
| Data Readiness & Engineering | 15/06/2026 | 21/06/2026 |
| AI Model Prototyping | 21/06/2026 | 29/06/2026 |
| Model Development & Optimization | 29/06/2026 | 08/07/2026 |
| AI Solution Integration & Deployment | 08/07/2026 | 17/07/2026 |
| AI Validation, Governance & Release Readiness | 17/07/2026 | 22/07/2026 |
| Production Monitoring & Continuous Improvement | 22/07/2026 | 24/07/2026 |
| Project Closure & Handover | 24/07/2026 | 25/07/2026 |

Total project duration: 45 days  |  9 milestones

# 7. Approvals & Sign-Off

By signing below, the named parties confirm they have read, understood, and agreed to the terms of this Project Charter.

| Role | Name | Signature & Date |
| --- | --- | --- |
| Project Manager | Sougata Saha |  |
| Project Sponsor | — TBD — |  |
| Org. Unit Head | — TBD — |  |

End of Project Charter — Real-Time Incident Tracking & Autonomous Threat Remediation